# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 8 March 2026 |
| --- | --- |
| Team ID | 699d5fd13074df695bbbb146 |
| Project Name | AI-Powered Customer Support & Service Automation |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

1. Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Customer Management | US-1 | As an admin, I can create and manage customer records. | 3 | High |  |
| Sprint-1 | Product Management | US-2 | As an admin, I can add and manage product details. | 2 | High |  |
| Sprint-1 | Order Management | US-3 | As a user, I can track customer orders. | 3 | High |  |
| Sprint-2 | Case Management | US-4 | As a support agent, I can create customer support cases. | 3 | High |  |
| Sprint-2 | Case Routing | US-5 | As a system, I automatically assign cases to queues. | 2 | High |  |
| Sprint-2 | Validation Rules | US-6 | As an admin, I can enforce data validation rules for cases. | 2 | Medium |  |
| Sprint-3 | Automation Flow | US-7 | As a system, I automatically send reminders for unresolved cases. | 3 | High |  |
| Sprint-3 | Approval Process | US-8 | As a manager, I can approve or reject critical cases. | 2 | High |  |
| Sprint-4 | AI Integration | US-9 | As a support agent, I receive AI-generated case summaries. | 3 | High |  |
| Sprint-4 | Reporting | US-10 | As a manager, I can view reports and dashboards for case insights. | 2 | Medium |  |

2. Project Tracker (Sprint Planning)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 02 Mar 2026 | 03 Mar 2026 | 20 | 03 Mar 2026 |
| Sprint-2 | 20 | 2 Days | 04 Mar 2026 | 05 Mar 2026 | 20 | 05 Mar 2026 |
| Sprint-3 | 20 | 2 Days | 06 Mar 2026 | 07 Mar 2026 | 18 | 07 Mar 2026 |
| Sprint-4 | 20 | 1 Day | 08 Mar 2026 | 08 Mar 2026 | 20 | 08 Mar 2026 |

3. Velocity Calculation

Velocity is a measure used in Agile project management to determine the amount of work a team can complete during a sprint. It helps teams estimate how much work can be handled in future sprints and improves sprint planning accuracy.

In this project, the development work was completed between 2 March 2026 and 8 March 2026. The project was divided into four sprints, and each sprint was assigned an estimated 20 story points.

Velocity Calculation

- Total Story Points per Sprint = 20

- Sprint Duration = 10 days (example estimation model used in template)

Formula:

AV=VelocitySprint 								Duration
AV=2010
AV=2

Result

The Average Velocity (AV) = 2 story points per day.

Interpretation

This means the development team can complete approximately 2 story points per day during a sprint. This velocity helps the team estimate the workload and plan future iterations effectively.

Velocity tracking also helps in:

- Monitoring team productivity

- Predicting sprint completion

- Improving sprint planning

- Ensuring balanced workload distribution

4. Burndown Chart Explanation

A Burndown Chart is used in Agile Scrum methodology to track the remaining work in a sprint over time.

In this project:

- The Y-axis represents remaining story points.

- The X-axis represents sprint days.

- As tasks are completed, the remaining work decreases until it reaches zero at sprint completion.

Benefits of using Burndown Chart:

- Tracks project progress in real time

- Identifies delays early

- Helps teams adjust workload

- Improves sprint planning accuracy